## Slide 1: MadeinJLM-Student
Project Summary

## Slide 2: Final Result
MadeinJLM-Student team is proud to present the final result of our project!
Link to Application
Link to github project
Link to Wiki

## Slide 3: Retrospective
Main lessons we’ve learned:
Importance of the requirements stage.
ZFR stage - the importance of planning and dividing into rounds and iterations.
Working with the customer.

## Slide 4: Retrospective
What worked and what didn’t worked
Worked - team work, helping each other, finishing tasks on time and as planned
Didn’t quite worked - connections with the other team, we think that there should have been more meetings between us to decide things.

## Slide 5: Retrospective
Few of our challenges:
Working locally - we didn’t want to commit every change to git. The solution was using XAMPP - local host.
Dividing our time from other courses, to tasks and to working meetings. Every time we could, we sat working.

## Slide 6: Developing Process
Process:
Working with tasks.
Helping each other.
Thinking together, and alone.

## Slide 7: Developing Process
Tools and Methods:
Developing platforms such as Brackets.
mySQL
php
XAMPP for local host

## Slide 8: Security
Security should be handled at start.
Using special hash functions for passwords
API for CV files - on both sides.

## Slide 9: Refactoring
Refactoring was made in Iteration 2. It was a great contribution to the project:
Using the “smells” method contributed a lot to improve to the code being professional.
We could improve our work.
Helped us especially find “dead code”, unused variables, too long classes.